## Slide 1
DUPIS Alexis, VIDAL Ugo, TERRIEN Marie, LEFOL Yohan

## Slide 2
Our client
A contract research organization
Technology and consulting platform
Specialists in metabolic research
Managed by Rodrigue Rossignol

## Slide 3
Their need, our project
A bioinformatic research tool
Clear and publishable results
Identification of non-canonical pathways
Easily used by scientists
Hosted on Cellomet.com

## Slide 4
What are non-canonical pathways?
Fructose 6P
Pyruvate
Fructose -1,6BP
FBP1
FBP2
Glucose
Binds to and inhibits
HIT
Glucose production
PPP
Glycogen metabolism
Clear Cell Renal Cell Carcinoma
~85% of all kidney cancers

## Slide 5
S
Diverse skill set
W
Short deadlines
T
Risk of high demand (server)
O
No competition
Access to expert advise
High utility
Open source packages (no budget needed)
Portability to Mac
Lack of control on database
Emerging scientific field
Client infrequently available
Easy to use
T
Risk of high demand (server)
Portability to Mac
Lack of control on database

## Slide 6
2020
Today
Nov
Dec
2020
Feb
Understand DESeq2
Nov 11 - Nov 22
Dec 9 - Jan 24
Write functionnal scripts
Nov 11 – Dec 20
Link all scripts
Dec 9 - Dec 20
Add the Database on client’s server and implement web design
Jan 13 - Feb 14
Nov 11 - Jan 24
Find and explain non-canonical pathways
Nov 11 - Jan 24
Format server
Create the web interface
Dec 9 - Feb 14
Develop exe for Windows and Mac
Meet with client/End of Project
Feb 18
Create local non canonical database
Jan 13 - Jan 24
Yohan Lefol
Alexis Dupis
Marie Terrien
Ugo Vidal

## Slide 7
Tools

## Slide 8
Project management
Strong use of gitKraken’s KanBan
Meeting every Monday
Close proximity in the work environment
Independant and reactive

## Slide 13
2020
Today
Nov
Dec
2020
Feb
Understand DESeq2
Nov 11 - Nov 22
Dec 9 - Jan 24
Write functionnal scripts
Nov 11 - Dec 20
Link all scripts
Dec 9 - Dec 20
Add the Database on client’s server and implement web design
Jan 13 - Feb 14
Nov 11 - Jan 24
Find and explain non-canonical pathways
Nov 11 - Jan 24
Format server
Create the web interface
Dec 9 - Feb 14
Develop exe for Windows and Mac
Meet with client/End of Project
Feb 18
Create local non canonical database
Jan 13 - Jan 24
GANTT EDIT PAGE, DON’T DELETE