## Slide 1: Metabolic Pathway Analysis
DUPIS Alexis, VIDAL Ugo, TERRIEN Marie, LEFOL Yohan

## Slide 2
Context
No tool currently exists for non-canonical pathways
Non-canonical  Non standard pathways
Example : Glycolysis + Krebs cycle
Glycolyse
Pyruvate
Krebs
Other

## Slide 3
Goals
Create a user friendly tool
Results are clear and publishable in scientific publication
Identification of non-canonical genes
Interpretation of results
Host the tool on the client’s website (Cellomet)  Download and data retrieval

## Slide 4
Tools
Teamworking
Programming language for statistical analyses
Packages :
- DESeq2
- Rshiny

## Slide 5
2020
Today
Nov
Dec
2020
Feb
Mar
Understand DESeq2
Nov 11 - Nov 22
100%
Nov 11 - Dec 20
Créer l'interface web
Write functionnal scripts
Nov 11 - Nov 22
100%
Gather all scripts
Dec 9 - Dec 20
Add the Database on client’s server
Jan 13 - Feb 21
Jan 13 - Feb 21
Tests and adjustments
Mar 9 - Mar 20
Add non-canonical pathways
Gantt

## Slide 6
Risk Management
S
Diverse skill set
W
Short deadlines
T
Risk of high demand (server)
O
No competition
Access to expert advise
Not well documented
High utility
Data protection (temporary)
Open source packages

## Slide 7
Where are we ?
GitKraken was set up and is functional
4 R scripts functional and tested
Started designing web interface
Convert 4 R scripts in one script and test it
Local database
Complete the Rshiny interface
Strategic reorientation
Add the Database on client’s server
Complete the web interface
Create an executable file