## Slide 1
DUPIS Alexis, VIDAL Ugo, TERRIEN Marie, LEFOL Yohan

## Slide 2
Goals
Create a user friendly tool
Results are clear and publishable in scientific publication
Identification of non-canonical genes
Interpretation of results
Host the tool on the client’s website (Cellomet)  Download and data retrieval

## Slide 3
S
Diverse skill set
W
Short deadlines
T
Risk of high demand (server)
O
No competition
Access to expert advise
High utility
Open source packages (no budget needed)
Portability to Mac
Lack of control on database
Emerging scientific field
Client infrequently available
Easy to use
T
Risk of high demand (server)
Portability to Mac
Lack of control on database
O
No competition
High utility
Easy to use

## Slide 4
2020
Today
Nov
Dec
2020
Feb
Understand DESeq2
Nov 11 - Nov 22
Dec 9 - Jan 24
Write functionnal scripts
Nov 11 – Dec 20
Link all scripts
Dec 9 - Dec 20
Add the Database on client’s server and implement web design
Jan 13 - Feb 14
Nov 11 - Jan 24
Find and explain non-canonical pathways
Nov 11 - Jan 24
Format server
Create the web interface
Dec 9 - Feb 14
Develop exe for Windows and Mac
Meet with client/End of Project
Feb 18
Create local non canonical database
Jan 13 - Jan 24
Yohan Lefol
Alexis Dupis
Marie Terrien
Ugo Vidal

## Slide 5
Tools
GitKraken
R statistical programming
Nuxit environment
Web design

## Slide 6
GitKraken
KanBan
  Traditional
  Calendar
  Timeline
Github GUI
Merge conflict finder

## Slide 7
What are non-canonical pathways?
Fructose 6P
Pyruvate
Fructose -1,6BP
FBP1
FBP2
Glucose
Binds to and inhibits
HIT
Glucose production
PPP
Glycogen metabolism
Clear Cell Renal Cell Carcinoma
~85% of all kidney cancers

## Slide 8
Where are we ?
GitKraken was set up and is functional
4 R scripts functional and tested
Started designing web interface
Convert 4 R scripts in one script and test it
Local database
Complete the Rshiny interface
Strategic reorientation
Add the Database on client’s server
Executable file for windows
Application to database (server)
Finished web interfece
Created executable Mac file
Upload everything to the server

## Slide 10
App – User webpage
App previews
Apple and Windows download
Accessed from cellomet.com
Connexion button for the client

## Slide 11
Client’s webpage
Manage database
  Add genes
  Remove genes
  Modify genes
  Download survey answers