## Slide 1: Metabolic Pathway Analysis
DUPIS Alexis, VIDAL Ugo, TERRIEN Marie, LEFOL Yohan

## Slide 2
Context
No tool currently exists for non-canonical pathways
Non-canonical  Non standard pathways
Example : Glycolysis + Krebs cycle
Glucose
Pyruvate
Krebs
Other

## Slide 3
Goals
Create a user friendly tool
Results are clear and publishable in scientific publication
Identification of non-canonical genes
Interpretation of results
Host the tool on the client’s website (Cellomet)  Download and data retrieval

## Slide 4
Tools
Teamworking
Project Management (Kanban + timeline)
Programming language for statistical analyses
Packages :
- DESeq2
- Rshiny

## Slide 5
2020
Today
Nov
Dec
2020
Feb
Mar
Understand DESeq2
Nov 11 - Nov 22
100%
Nov 11 - Dec 20
Write functionnal scripts
Nov 11 - Nov 22
100%
Link all scripts
Dec 9 - Dec 20
Add the Database on client’s server
Jan 13 - Feb 21
Jan 13 - Feb 21
Tests and adjustments
Mar 9 - Mar 20
Add non-canonical pathways
Gantt
Create the web interface

## Slide 6
Risk Management
S
Diverse skill set
W
Short deadlines
T
Risk of high demand (server)
O
No competition
Access to expert advise
Not well documented
High utility
Data protection (temporary)
Open source packages

## Slide 7
Where are we ?
GitKraken was set up and is functional
4 R scripts functional and tested
Started designing web interface
Convert 4 R scripts in one script and test it
Local database
Complete the Rshiny interface
Strategic reorientation
Add the Database on client’s server
Executable file for windows
Application to database (server)
Finalize the web interface
Create an executable file Mac
Upload everything to the server